OBUASI EAST DISTRICT ASSEMBLY, TUTUKA

2021 DISTRICT COMPOSITE ANNUAL ACTION PLAN

| ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme/ Sub Programme | Activities (Operations) | Location | Status | Output Indicators | Quarterly Time Schedule |  |  |  | Indicative Budget |  |  | Implementing Agencies |  |
|  |  |  |  |  | 1ST | 2ND | 3RD | 4TH | GOG GH₵ | IGF GH₵ | Donor GH₵ | Lead | Collaborating |
| Financial Sector | - Organise 2No. Social Accountability Forum (Town Hall Meetings) | Wawase- Kwabrafoso, Brahabebome- Akaporiso, and Tutuka- Odumasi Town Council | New | 2No. Social Accountability Forum Organised |  |  |  |  | 30,000 (DACF) |  |  | Cent. Admin | Finance Dept. |
|  | PRIVATE SECTOR DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | - Quality skills training for Local Artisans | District Wide |  | Training in Quality improvement |  |  |  |  | 10,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Orgainse 2No. Micro and Small scale enterprise business forum | Wawase |  | Business forum organised |  |  |  |  | 30,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Support to Obuasi Trade Show | Obuasi |  | Trade Show organised |  |  |  |  | 2,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Training in Occupational Safety Health and Environmental Management and Quality improvement for local artisans. | District Wide |  | Occupational Safety Health and Environmental Management organised |  |  |  |  | 20,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Matching grant support to beneficiaries | District Wide |  | Funds provided |  |  |  |  | 20,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Apprenticeship training for 100 unemployed youth in the district with emphasis on packaging, branding, labelling, hair dressing, dress making, leather works. | District Wide |  | 100 unemployed youth in the district trained |  |  |  |  | 10,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Train women in Beads production, pomade, cosmetics, baking and soap making | District Wide |  | Community based training in Beads production soap making, pomade, cosmetics, baking and confectionaries carried out |  |  |  |  | 55,000 (DACF) |  |  | BAC | Cent. Admin. |
| Economic Development | - Train women in Gari and cassava processing on the Value Chain concept | District Wide |  | Training in gari and cassava processing organised. |  |  |  |  | 10,000 (DACF) |  |  | Trade & Industry BAC | Cent. Admin. |
| Economic Development | - Train 100 women in Palm Oil, Palm Kernel extraction | District Wide |  | (Palm Oil and Palm Kernel Oil) |  |  |  |  | 10,000 (DACF) |  |  | BAC | Cent. Admin. |
|  | AGRICULTURE |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | - Rehabilitation of Market | Brahabebome | On-going | Market rehabilitated |  |  |  |  |  | 130,000 (IGF) |  | Works Dept. | Cent. Admin |
| Economic Development | - Conduct two (2) sensitization program for farmers on the need to adopt climate smart agricultural technologies | District Wide |  | Farmers trained |  |  |  |  |  |  | 2,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Organise and celebrate District Farmers Day | Domeabra | New | Farmers day organised |  |  |  |  | 40,000 (DACF) |  |  | Agric Dept. | Cent. Admin. |
| Economic Development | - Educate Women on good nutrition and income generation activities | District Wide | New | Women educated |  |  |  |  |  |  | 4,430 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Organize 8 Fora for 240 farmers on Misuse of Agrochemicals | District Wide | New | 8No. Fora organised |  |  |  |  | 1,000.00 (DACF) |  | 2,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Organise Educational Forums on Planting for Food & Job (PFJ) Programme for 500 farmers in 14 Communities | District Wide | New | 500 farmers in 14 Communities trained in PFJ |  |  |  |  | 1,000 (DACF) |  | 3,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Train farmers in selecting viable seeds for planting | District Wide | New | Planting for Export and Rural Development supported |  |  |  |  |  |  | 4,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Organise 4 Educational Forums for 200 farmers on Post-harvest Management | District Wide | New | 200 farmers trained in Post-harvest Management in Grains and Tubers in farming communities |  |  |  |  |  |  | 2,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Educate 400 farmers on the Prevention and Control of Fall Army Worm (FAW) and the handling and distribution of inputs | District Wide | New | 400 farmers trained on the Prevention and Control of Fall Army Worm (FAW) and the handling and distribution of inputs |  |  |  |  | 2,000 (DACF) |  | 2,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Educate 400 farmers on Climate Change and Climate Smart Agriculture | District Wide | New | 400 farmers trained on Climate Change and Climate Smart Agriculture |  |  |  |  | 1,966.00 (DACF) |  |  | Agric Dept. | Cent. Admin. |
| Economic Development | - Organise programmes on information centers on climate change and its impact on crops and livestock improvement technologies | District Wide | New | Famers educated |  |  |  |  |  |  | 9,000 (MAG) | Agric Dept. | Cent. Admin. |
| Economic Development | - Educate Agric. Extension Agents and farmers on Weather Conditions in Planting, New Farming Techniques and climate change agriculture | District Wide | New | Farmers trained |  |  |  |  |  |  | 2,000 (MAG) | Agric Dept. | Cent. Admin. |
| SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | EDUCATION |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Construction of 1No. 3 Unit Classroom block with office, store, staff common room and 4-seater acqua privy toilet (ON-GOING PROJECT ROLL OVER TO 2021) | Ayease | On-going | 1No 3-unit classroom block with ancillary facilities constructed |  |  |  |  | 150,794.33 (DACF) Outstanding Payment |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 2-unit Classroom Block with office, store and 2-seater W/C Toilet and 1No. mechanized Borehole (COMPLETED BUT OUTSTANDING PAYMENT) | Jimiso | Completed | 1No 2-unit classroom block with ancillary facilities constructed |  |  |  |  | 63,709.65 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 2-unit Classroom Block with office, store, 2-seater W/C Toilet and 1No. mechanized Borehole (COMPLETED BUT OUTSTANDING PAYMENT) | Ahansonyewodea | Completed | 1 No 2-unit classroom block with ancillary facilities constructed |  |  |  |  | 69,418.40 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 2-unit Classroom Block with office, store and 2-seater W/C Toilet and 1No. mechanized Borehole (COMPLETED BUT OUTSTANDING PAYMENT) | Odumasi | Completed | 1 No 2-unit classroom block with ancillary facilities constructed |  |  |  |  | 38,808.83 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 2-unit Classroom Block with office, store and 2-seater W/C Toilet and 1No. mechanized Borehole (ON-GOING PROJECT ROLL OVER TO 2021) | Bossman | Completed | 1 No 2-unit classroom block with ancillary facilities constructed |  |  |  |  | 115,474.70 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 350m fence wall for CKC SHS (ON-GOING PROJECT ROLL OVER TO 2021) | CKC-SHS Akaporiso | Completed | Fence wall constructed |  |  |  |  | 166,985.50 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 2-unit Classroom Block with office, store and 2-seater W/C Toilet and a mechanized Borehole (NEW PROJECT) | Domeabra | Completed | 1No 2-unit classroom block with ancillary facilities constructed |  |  |  |  |  |  | 230,000 (DPAT) | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Construction of 1No. 4-unit Classroom Block with office, store and 2-seater W/C Toilet and a mechanized Borehole for Special School (NEW PROJECT) | Wawase (DACF MANDATORY PROJECT) | On-going | 1No 4-unit classroom block with ancillary facilities constructed |  |  |  |  | 400,000 (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Rehabilitation of schools | Brahabebome |  | Schools rehabilitated |  |  |  |  | 80,000 (DACF) |  |  | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Supply 500No. Mono and Dual desk for KG pupils and 200No. Table and 500No. Chairs for Teachers (NEW PROJECT) | Selected Schools | New | 500No. Dual Desk and mono desk for pupils Supplied |  |  |  |  |  |  | 200,000 (DPAT) | Works Dept. | Cent. Admin. GES |
| Social Service Delivery | - Support for payment of MOCK examination fees for Basic schools | District Wide | New | MOCK examination fees for Basic schools supported |  |  |  |  | 20,000 (DACF) |  |  | GES | Cent. Admin. |
| Social Service Delivery | - Sensitization Programme on Girl Child Education | District Wide | New | Sensitization Programme on Girl Child Education orgainsed |  |  |  |  | 5,000 (DACF) |  |  | GES | Cent. Admin. |
| Social Service Delivery | - Organise counselling programmes for all stakeholders in schools on climate and positive personal Relationships | District Wide | New | Counselling programmes for all stakeholders in schools on climate organised |  |  |  |  | 3,000 (DACF) |  |  | GES | Cent. Admin. |
|  | HEALTH |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Construction of 1No. 5-unit NHIS Office Accommodation with Ancillary facilities (ON-GOING PROJECT ROLL OVER TO 2021) | Boete (DACF MANDATORY PROJECT) | On-going | NHIS Office Accommodation completed |  |  |  |  | 165,905.16 (DACF) Outstanding Payment |  |  | Works Dept. | Cent. Admin. |
|  | COVID 19 PREVENTION |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Drilling and Mechanization of 7No. borehole with Pipe Stands at Public open places and maintenance of existing boreholes (ON-GOING PROJECT ROLL OVER TO 2021) | Kwabenakwa Mkt (1) Pomposo Mkt (1) St. Joesph RC School, Wawase (1) Kwabrafoso Mkt (1) Tutuka Mkt (1) Brahabebome Cluster of Schools (2) | Completed | 7No. Boreholes drilled and Mechanized |  |  |  |  |  |  | 108,935.50 (DPAT) Outstanding Payment | Works Dept. | Cent. Admin. |
| Social Service Delivery | - Public Education on COVID-19 Prevention and Supply of PPEs for COVID-19 Prevention | District wide | New | Public educated on COVID-19 Prevention and PPEs supplied |  |  |  |  | 80,000 (DACF) |  |  | Cent. Admin. | GHS |
|  | WATER AND SANITATION |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Construction of 1No. 20-Seater Water Closet Toilet Facility with Septic Tank and 1No. Mechanized Borehole at Christ the King Senior High School (CKC) | Akaporiso | On-going | 1No. 20-Seater Water Closet Toilet Facility constructed |  |  |  |  |  |  | 300,000 (DPAT) | Works Dept. | Cent. Admin. |
|  | SOCIAL PROTECTION |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Provide scholarship for brilliant but needy students | District Wide | New | Scholarship for brilliant but needy students provided |  |  |  |  | 40,000 (MPCF) |  |  | GES | Cent. Admin. |
| Social Service Delivery | - Embark on community child protection, child immunisation and social education | District Wide | New | Community child protection and social education organised |  |  |  |  |  | 3,000 (IGF) |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Assist indigents and persons with disability with free health insurance registration/renewal | District Wide | New | Persons with disability assisted with registration/renewal for free health insurance |  |  |  |  |  | 2,000 (IGF) |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Celebration of World Day Against Child Labour | District Wide | New | Celebration of World Day Against Child Labour |  |  |  |  | 6,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Support to the LEAP programme | District Wide | New | LEAP beneficiaries sensitized |  |  |  |  |  | 1,000 (IGF) |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Educate the populace on issues of child labour, child neglect, child abuse and child trafficking on FM stations, Churches, Mosques and Communities | District Wide | New | People of the district sensitized on effects of child related issues |  |  |  |  |  | 1,000 (IGF) |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Sensitize 10 Public and Private schools on topics such as HIV/AIDS, Personal Hygiene and Child Labour | District Wide | New | Students sensitized on the various topics |  |  |  |  | 3,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Support to persons with disability | District Wide | New | Persons with disability supported |  |  |  |  | 150,000 |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Celebration of Disability Day | District Wide | New | Disability Day observed |  |  |  |  | 3,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Training of PWDs in Income Generating Activities | District Wide | New | PWDs Trained |  |  |  |  | 40,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Skills training for PWDs in Business Entrepreneurship | District Wide | New | PWDs Trained |  |  |  |  | 40,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | - Procure 150No. low tension electricity poles for various communities (NEW PROJECT) | District Wide | New | Low tension poles procured for beneficiary communities |  |  |  |  |  |  | 157,468 (DPAT) | Works Dept. | Cent. Admin. PDS |
| Infrastructure Delivery and Management | - Desilting of Drains | District Wide | New |  |  |  |  |  | 150,000 (DACF) |  |  |  |  |
| Infrastructure Delivery and Management | - Procure 310No. Street bulbs and maintenance of existing streets bulbs | District Wide |  | 310No. Street Bulbs |  |  |  |  |  |  | 250,000 (DPAT) |  |  |
| Social Service Delivery | - Grassing of Boete School Park (COMPLETED BUT OUTSTANDING PAYMENT) | Boete | Completed | School Park grassed |  |  |  |  | 35,277.95 Outstanding Payment (MPCF) |  |  | Works Dept. | Cent. Admin. |
| Infrastructure Delivery and Management | - Extension of Electricity to all Public schools without electricity (NEW PROJECT) | District Wide | New | Electricity extended to public schools |  |  |  |  | 60,000 (DACF) |  |  | Works Dept. | PDS |
| Infrastructure Delivery and Management | - Extension of Electricity from Odumasi Township to Government Clinic at Odumasi new site (NEW PROJECT) | Odumasi | New | Electricity extended to Government Clinic |  |  |  |  | 70,000 (MPCF) |  |  | Works Dept. | PDS |
| Infrastructure Delivery and Management | - Construction of 1No. Community Library with 2 seater W/C Toilet and a mechanised borehole (NEW PROJECT) | Low Cost | Completed | 1No. Community Library Constructed |  |  |  |  |  |  | 268,000 (DPAT) | Works Dept. | GES |
| Infrastructure Delivery and Management | - Construction of 1No. Community Center (NEW PROJECT) | Akaporiso | On-going | Community Recreational Center constructed |  |  |  |  | 400,000 (DACF) |  |  | Works Dept. | Cent. Admin. |
| Infrastructure Delivery and Management | - Construction of Culverts and U-drains in the Built Environment (ON-GOING PROJECT ROLL OVER TO 2021) | Akaporiso | Completed | Drains constructed |  |  |  |  | 102,045.00 Outstanding Payment (DACF) |  |  | Works Dept. | Cent. Admin. |
|  | DISASTER MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | - Conduct public education on disaster prevention and COVID-19 Prevention Campaign | District Wide | New | Public education on disaster prevention |  |  |  |  | 8,000 (DACF) |  |  | NADMO, GNFS | Cent. Admin. |
| Infrastructure Delivery and Management | - Undertake afforestation programme (tree planting exercise) | District Wide | New | Tree planting exercise organised |  |  |  |  | 7,000 (DACF) |  |  | Forestry Commission | NADMO |
|  | SPATIAL PLANNING |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | - Embark on Monthly Technical and Spatial Planning Committee Meetings | PTP | New | Approval of layouts and development applications |  |  |  |  |  | 10,000 (IGF) |  | PPD | Works Dept. Cent. Admin. |
| Infrastructure Delivery and Management | - Embark on Street Naming and Property Addressing System | District Wide | New | Street Naming organised Property Addressing System |  |  |  |  | 15,000 (DACF) |  |  | PPD | Works Dept. Cent. Admin. |
| Infrastructure Delivery and Management | - Organize site meetings for project implementation | District Wide | New | site meetings for project implementation organised |  |  |  |  |  | 4,000 (IGF) |  | Works Dept. | Cent. Admin. |
|  | ROADS |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Delivery and Management | - Reshaping of feeder roads and the construction of rumble strips on selected roads in the district eg. Daiwuoso-Ayease Daiwuoso-Jimiso Kwabenakwa-Nyanfranse | District Wide | Completed | All feeder roads in the district reshaped |  |  |  |  | 150,000 (DACF) | 100,000 (IGF) |  | Works Dept. | Cent. Admin. |
| Infrastructure Delivery and Management | - Education of Commercial/Trotro Drivers on Road Safety interventions | District Wide |  | Commercial Drivers trained |  |  |  |  |  | 10,000 (IGF) |  | Cent. Admin. |  |
| Infrastructure Delivery and Management | - Embark on road routine maintenance such as spot improvement, pothole patching, road markings, zebra crossing and Traffic management | District Wide |  | Patching of roads |  |  |  |  | 50,000 (DACF) |  |  | Works Dept. |  |
|  | ENVIRONMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Support to Hygiene Education and Clean up exercise | District Wide | New | Hygiene Education organised |  |  |  |  | 8,000 (DACF) |  |  | Env. GHS | Cent. Admin. |
| Social Service Delivery | - Food Vendor Screening | District Wide | New | Food Vendors screened |  |  |  |  |  | 1,000 (IGF) |  | Env. GHS | Cent. Admin. |
| Social Service Delivery | - Celebration of World Toilet Day | Tutuka | New | World Toilet Day celebrated |  |  |  |  | 5,000 (DACF) |  |  | Env. GHS | Cent. Admin. |
| Social Service Delivery | - Evacuation of Refuse and fumigation of all sanitary sites and disinfection of public open places | District Wide | New | Refuse Evacuated |  |  |  |  | 100,000 (DACF) |  |  | Env. GHS | Cent. Admin. |
| GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | - Support to 3No. Sub District Structures (2%) | Wawase Kwabrafoso, Brahabebome Akoporiso, Tutuka Odumasi Town Council | New | Sub-district supported |  |  |  |  | (DACF) |  |  | Cent. Admin. |  |
| Management and Administration | - Procure 1No. Vehicle for the District Assembly (NEW PROJECT) | Obuasi East District Assembly | New | 1No. Pickup procured |  |  |  |  |  | 200,000 (IGF) |  | Cent. Admin. |  |
| Management and Administration | - Construction and Furnishing of Police Station with 9 Offices, Cells, 4No. Lavatories and a mechanised borehole (NEW PROJECT) | Kwabenakwa | Completed | Police Station with 4No. Lavatories constructed |  |  |  |  |  |  | 490,000 (DPAT) | Works Dept | Cent. Admin. |
| Management and Administration | - Support to District Wide Project Monitoring and Evaluation | District Wide | New | District Wide Project Monitoring and Evaluation organised |  |  |  |  | 49,000 (DACF) | 20,000 (IGF) |  | Cent. Admin. |  |
| Management and Administration | - Organise Capacity Building Training for DA Staff | District Wide | New | Capacity Building Training for DA Staff orgainsed |  |  |  |  | 20,000 (DACF) |  | 45,000 (DPAT) | HR Dept. | Cent. Admin. |
| Management and Administration | - Procure Office logistics such computers, laptops, printers, Stationery, Tables and Chairs for DA Staff and Equipment’s | Obuasi East District Assembly | New | Office Stationery and Equipment procured |  |  |  |  | 150,000 (DACF) |  |  | Cent. Admin. |  |
| Infrastructure Delivery and Management | - Conversion and Renovation of Existing AGA Residential Bungalows to Departmental Offices with ancillary facilities (1No. Mechanized Borehole, Water stand and Official car park) (PHASE II). (ON-GOING PROJECT ROLL OVER TO 2021). | PTP | Completed | Existing building converted into departmental office |  |  |  |  | 121,733.28 (DACF) Outstanding Payment |  |  | Works Dept. | Cent. Admin. |
|  | GENDER EQUALITY |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | - Equip women with entrepreneurial skills and link them with start-up capital | District Wide | New | Women groups equipped with Entrepreneurial skills and linked with start-up capital |  |  |  |  | 70,000 (DACF) |  |  | BAC | DSW/ CD |
| Social Service Delivery | - Capacity building on Gender mainstreaming | District Wide | New | Stakeholders trained on Gender mainstreaming |  |  |  |  | 5,000 (DACF) |  |  | DSW/ CD | Cent. Admin. |
| Social Service Delivery | - Gender sensitization and awareness | District Wide | New | Stakeholders sensitized on Gender |  |  |  |  |  | 4,000 (IGF) |  | DSW/ CD | Cent. Admin. |
| Management and Administration | - Education on Domestic Violence against Women | District Wide | New | Education on Domestic Voilence Against Women organised |  |  |  |  |  | 4,000 (IGF) |  | DSW /CD | Cent. Admin. |

Source: OEDA- DPCU, August 2020